Project Management Plan – Gym Booking and Subscription Management System

- Time Allocation Plan (Estimated)

| Phase | Estimated % | Estimated Hours | Description |
| --- | --- | --- | --- |
| Planning | 20% | 4 hours | Includes preparing the system request, writing the project initiation, and scheduling tasks. |
| Analysis | 30% | 6 hours | Includes identifying system requirements, building DFDs, and defining entities and processes. |
| Design | 25% | 5 hours | Involves designing the database (ERD), defining business rules, and creating user interface layouts. |
| Implementation | 25% | 5 hours | Includes building the database, inserting test data, writing SQL queries, and testing functionality. |

Total Estimated Time: 20 hours

### 2. Actual Time Spent

| Phase | Actual Hours | Notes |
| --- | --- | --- |
| Planning | 3 hours | Faster than expected because the project vision was clear. |
| Analysis | 6 hours | On track; DFDs and process identification took time as expected. |
| Design | 6 hours | Took slightly longer due to database design adjustments. |
| Implementation | 5 hours | As expected; database and SQL queries were completed smoothly. |

Total Actual Time: 20 hours

### 3. Observations

- The project timeline was followed closely.

- The design phase required more time than estimated due to reworking the ERD and key relationships.

- Working solo made the planning phase faster and more efficient.

- Proper planning ensured the implementation phase stayed within the estimated time.